KINDERHOOKER PROGRAM

Technical Roadmap

# Overview

This document outlines the technical development plan for the Kinderhooker Program, a dual-system local loyalty platform combining physical currency (Kinderbucks) with digital membership tracking (check-ins).

# Phase 1: Foundation (Weeks 1-4)

## 1.1 Core Infrastructure

- Set up Firebase project with Firestore database

- Deploy React application to GitHub Pages

- Configure Firebase Authentication (anonymous + email)

- Implement secure Firestore rules

## 1.2 Currency System (Kinderbucks)

- Bill generation with unique serial numbers

- QR code encoding (serial + verification hash)

- Verification endpoint with celebration animations

- Admin dashboard for bill tracking

- Physical bill design and print preparation

## 1.3 Deliverables

- Working web app at harmonicsystems.github.io/kinderbucks

- 2,000 Kinderbucks generated across denominations

- Print-ready PDF of physical bills

# Phase 2: Check-in System (Weeks 5-8)

## 2.1 Business Registry

- Business data model (name, code, category, location)

- Unique business codes (e.g., CAFE-01, BOOKSHOP)

- Admin interface for business management

- QR code generation per business

## 2.2 Check-in Flow

- Route: /checkin/:businessCode

- Anonymous device-based tracking (localStorage)

- Instant feedback with progress toward next tier

- Cooldown period to prevent spam check-ins

- Optional account creation to save progress

## 2.3 Membership Tiers

- Tier calculation based on unique businesses visited

- Curious (1) → Hooked (5) → Line & Sinker (10) → Patron (15+)

- Visual tier badges and progress indicators

- Celebration animations on tier-up

## 2.4 Deliverables

- Check-in functionality live in app

- Printable QR codes for pilot businesses

- Business dashboard with check-in analytics

# Phase 3: Matching System (Weeks 9-12)

## 3.1 Physical + Digital Matching

- Link check-in sessions to Kinderbucks transactions

- Time-window matching (30 min window)

- Bonus calculation based on member tier

- Clear user feedback: "Your $10 is now worth $11.50!"

## 3.2 Bonus Tiers

| Member Tier | Check-in + KB Bonus |
| --- | --- |
| Curious | 10% boost |
| Hooked | 15% boost |
| Line & Sinker | 20% boost |
| Village Patron | 25% boost |

## 3.3 Deliverables

- Matching algorithm live

- Bonus calculation and display

- Transaction history for users

# Phase 4: Analytics & Insights (Weeks 13-16)

## 4.1 Village-Wide Analytics

- Cross-shopping pattern analysis

- Peak time identification across businesses

- Currency velocity tracking

- Tourist vs. local behavior patterns

## 4.2 Business Dashboard

- Check-in counts by time period

- Tier distribution of visitors

- Matching rate (check-ins converted to KB transactions)

- Comparison to village averages

## 4.3 Privacy & Governance

- All individual data anonymized

- Aggregated insights only shared with businesses

- Local data governance by Business Association

- Clear opt-out mechanisms for users

# Phase 5: Seasonal Features (Ongoing)

## 5.1 Winter Campaign Tools

- Warm Up Wednesdays: 20% KB boost Jan-Mar

- Winter Circuit: 5 businesses in January = February bonus

- Weather-triggered deal notifications

## 5.2 Experience Bundles

- Bundle creation interface for businesses

- Multi-stop journey tracking

- Bundle completion rewards

- Seasonal bundle rotation

# Success Metrics

| Metric | Target (6 months) | Stretch Goal |
| --- | --- | --- |
| Participating Businesses | 15 | 25 |
| Active Members | 200 | 500 |
| KB in Circulation | $10,000 | $25,000 |
| Check-in Match Rate | 30% | 50% |
| Hooked+ Members | 50 | 100 |

# Timeline Summary

| Phase | Focus | Timeline |
| --- | --- | --- |
| Phase 1 | Foundation + Currency | Weeks 1-4 |
| Phase 2 | Check-in System + Tiers | Weeks 5-8 |
| Phase 3 | Matching System + Bonuses | Weeks 9-12 |
| Phase 4 | Analytics + Insights | Weeks 13-16 |
| Phase 5 | Seasonal Features | Ongoing |